| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| A1 | Review current policies, procedures, and activities relative to admissions application processing. |  |  |  | Minimum policies to review: - Initial application processing - Returning student application requirements - Required documents - Admission decision policies - Maintenance of high school qualification information and receipt of transcripts - Maintenance of test scores |
| A2 | Review Admissions Module forms and determine appropriate usage |  |  |  | Review required forms and values and determine how they will be used. Review optional forms and values and determine whether and how they will be used. |
| A3 | Determine how Admissions data will be maintained and tracked in Banner. |  |  |  |  |
| A4a | Review and determine usage of the Automated Decision and Selective Admission processing in light of intended policies and procedures |  |  |  |  |
| A4b | Review and determine usage of Checklist Processing in light of intended policies and procedures |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| A4c | Review and determine usage of the Quick Entry process in light of intended policies and procedures. |  |  |  |  |
| A5a | Create a file of all letters used in admissions processing. |  |  |  | Gather copies of letters that will be sent to applicants (application received, missing items, application decisions, special invitations, etc.) and identify items (fields) that need to be in Banner to produce these letters. |
| A5b | Review and determine the use of the Letter Generation feature for producing Communication Plan, Checklist, Decision, and ad hoc letters. |  |  |  |  |
| A6 | Gather and annotate letters to be produced by the Letter Generation feature. Dissect letters into appropriate paragraphs. |  |  |  |  |
| A7 | Review Admissions Module Validation and Control forms needed to support intended processing. |  |  |  |  |
| A8 | Determine appropriate values for Validation and Control forms needed to support intended processing. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| A9 | Determine procedures for record updates as new or corrected information is received. |  |  |  |  |
| A10 | Determine need and usage of forms used to collect application information. Review/revise special forms in light of Banner application processing. |  |  |  | Include review/revision of at least the following: - Admissions Application Form - Supplemental International application information forms - Guardian information collection |
| A11 | Review Admissions Module reports. Determine required revisions and need for additional reports. |  |  |  |  |
| A12 | Determine and define interface requirements |  |  |  | Interfaces to consider: - Load of data from other sources (Banner Tape Load process) - Financial Aid interface |
| A13 | Obtain necessary approvals for new policies, procedure revisions, reports and special forms. |  |  |  |  |
| A14 | Send new forms for printing. |  |  |  |  |
| A15 | Enter Validation Forms values. Verify entered values and use of forms. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| A16 | Build Control Forms for Decision Processing, Checklists and Quick Entry. Define letters. |  |  |  |  |
| A17 | Write specifications for report revisions, new reports and required interfaces. |  |  |  |  |
| A18 | Write and test revised/new reports and interfaces. |  |  |  |  |
| A19 | User sign-off on revised/new reports and interfaces. |  |  |  |  |
| A20 | Determine table and form security for users needing access to Admissions Module forms and reports. |  |  |  |  |
| A21 | Grant table and form security for users needing access to Admissions Module forms and reports. |  |  |  |  |
| A22 | Assign and distribute passwords and permissions to Admissions Module users. |  |  |  |  |
| A23 | Determine Admissions conversion population and process. |  |  |  | Because of the various inter-relationships among forms and modules in Banner, it is usually best to begin entering applications on-line beginning with applications for the implementation term. (Conversion not performed for previous terms). |
| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| A24 | Write and test conversion programs. |  |  |  |  |
| A25 | Convert Admissions records, if desired. |  |  |  |  |
| A26 | Verify conversion. |  |  |  |  |
| A29 | Write user procedures, reflecting Banner usage and new policies and procedures, for Admissions Module users. |  |  |  |  |
| A30 | Announce new procedures and provide appropriate forms for data collection. |  |  |  |  |
| A31 | Determine a production schedule for letters to applicants and admits. |  |  |  |  |
| A32 | Train end-users in the use of the Admissions Module |  |  |  | Navigation and General Person Module training will also be required. Recruiting Module training may be required. |
| A33 | Train end-users in report generation. |  |  |  |  |
| A34 | Admissions Module in production. |  |  |  | The General Person Module must already be in production or go into production at the same time as the Admissions Module. Because admissions decisions (student acceptances) create General Student records, the General Student Module must be in production at the same time as the Admissions Module. |