| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| C1 | Review current policies and procedures relative to maintenance of the master listing of courses. |  |  |  | Include review of current course proposal, change and approval process. |
| C2 | Review Catalog Module forms and determine appropriate usage. |  |  |  | Review required forms and values and determine how they will be used. Review optional forms and values and determine whether and how they will be used. |
| C3 | Determine how data will be maintained and tracked in Banner. |  |  |  |  |
| C4 | Review Catalog Module Validation Forms in light of intended usage. |  |  |  |  |
| C5 | Determine appropriate values for Validation Forms needed to support intended processing. |  |  |  |  |
| C6 | Determine procedures for record updates as new courses and course changes are received. |  |  |  |  |
| C7 | Review current policies and prepare new policies as required. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| C8 | Determine need and usage of forms used to collect information on new/changed courses. Prepare/revise forms in light of Banner values and processing. |  |  |  | Include initial data collection/entry for current courses, new courses, approval/ entry for, course revision/update form. |
| C9 | Review Catalog Module reports. Determine required revisions and need for additional reports. |  |  |  |  |
| C10 | Determine and define interface requirements. |  |  |  | Interfaces to consider: - Download of data to print Catalog. |
| C11 | Obtain necessary approvals for new policies, procedure revisions, reports and special forms. |  |  |  |  |
| C12 | Send new forms for printing. |  |  |  |  |
| C13 | Enter Validation Forms values. Verify entered values and use of forms. |  |  |  |  |
| C14 | Write specifications for report revisions, new reports and required interfaces. |  |  |  |  |
| C15 | Write and test revised/new reports and interfaces. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| C16 | User sign-off on revised/new reports and interfaces. |  |  |  |  |
| C17 | Determine table and form security for users needing access to Catalog Module forms and reports. |  |  |  |  |
| C18 | Grant table access and set up Form Level security for users needing access to Catalog forms and reports. |  |  |  |  |
| C19 | Assign and distribute passwords and permissions to Catalog Module users. |  |  |  |  |
| C20 | Determine Catalog conversion scope and process. |  |  |  | Catalog conversion can be either a manual or an electronic process. Consultants strongly recommend that the catalog be built manually. This gives the institution the opportunity to review their catalog, clean up the data, and start with a fresh, clean, accurate catalog of courses. The catalog effective term will be your first ‘go-live’ term in SCT Banner. |
| C21 | Write and test conversion programs. |  |  |  |  |
| C22 | Convert Catalog records. |  |  |  | For manual conversion, enter data on-line. For electronic conversion (not recommended), run conversion process. |
| C23 | Verify conversion. |  |  |  |  |
| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| C26 | Write user procedures, reflecting Banner usage and new policies and procedures, for Catalog Module users. |  |  |  |  |
| C27 | Announce new procedures and provide appropriate forms for data collection. |  |  |  |  |
| C28 | Train end-users in the use of the Catalog Module. |  |  |  | Navigation training is also required unless previously provided. Train end-users using new procedures manual. |
| C29 | Train end-users in report generation. |  |  |  |  |
| C30 | Catalog Module in production. |  |  |  | The Catalog Module must be in production before the first term’s schedule can be developed. |