| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| FL1 | Review current policies and procedures used in the reporting and maintenance of information related to faculty. |  |  |  | Define the Major Functional Areas that may have a need for Faculty Load. Identify the Administrative Departments or Functional Areas that will have responsibility for managing and/or maintaining the data. Identify the areas of the system that need to be in place prior to the beginning of Faculty Load. Outline the necessary steps needed to update or have the system ready for Faculty Load implementation. |
| FL2 | Review Faculty Load forms and determine appropriate usage. |  |  |  |  |
| FL3 | Determine how Faculty Load data will be maintained and tracked in Banner. |  |  |  |  |
| FL4 | Review Faculty Load Module Validation forms in light of intended usage. |  |  |  |  |
| FL5 | Determine appropriate values for Validation forms needed to support intended processing. |  |  |  |  |
| FL6 | Define procedure for record updates as program requirements change and new programs are added. |  |  |  |  |
| FL7 | Revise current policies and prepare new policies as needed. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| FL8 | Determine need and usage of forms used to collect information on new/changed status of international students. Prepare/ revise forms in light of Banner values and processing. |  |  |  |  |
| FL9 | Review Faculty Load Module reports. Determine required revisions and need for new reports. |  |  |  |  |
| FL10 | Obtain necessary approvals for new policies, procedure revisions, reports and special forms. |  |  |  |  |
| FL11 | Send new forms for printing. |  |  |  |  |
| FL12 | Enter Validation Forms values. Verify entered values and use on forms. |  |  |  |  |
| FL13 | Write specifications for report revisions, new reports. |  |  |  |  |
| FL14 | Write and test revised/new reports. |  |  |  |  |
| FL15 | User sign-off on revised/new reports. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| FL16 | Determine table and form security for users needing access to Faculty Load Module forms and reports. |  |  |  |  |
| FL17 | Grant table access and form level security for end users needing access to Faculty Load Module forms and reports. |  |  |  |  |
| FL18 | Assign and distribute passwords and permissions to Faculty Load Module forms. |  |  |  |  |
| FL21 | Write user procedures reflecting Banner usage and new policies and procedures, for Faculty Load Module users. |  |  |  |  |
| FL22 | Announce new procedures and provide appropriate forms for data collection. |  |  |  |  |
| FL23 | Train end-users in the use of the Faculty Load Module. |  |  |  | Navigation and General Person training is also required unless previously provided. Train users using new procedures manual. |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| FL24 | Train end-users in report generation. |  |  |  |  |
| FL25 | Faculty Load Module in production. |  |  |  | The General Person Module must all in production before or brought into production at the same time as the Faculty Load Module. |