| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| L1 | Review current policies and procedures used in processing housing, meal, and phone applications and assignments; scheduling events and scheduling class sections into rooms. |  |  |  | Include review of: - Housing/meal/phone application policies - Housing/meal/phone deposit policies - Initial assignments, withdrawals, changes - Housing/meal/phone assessment policies - Roommate application policies - Conferences and special events |
| L2 | Review Location Management Module forms and determine appropriate usage. |  |  |  | Review required forms and values and determine how they will be used. Review optional forms and values and determine whether and how they will be used. |
| L3 | Determine how data will be maintained and tracked in Banner. |  |  |  |  |
| L4 | Review Location Management Module Validation and Control forms needed to support intended processing. |  |  |  | Student Billing Validation and Control forms must also be reviewed for Housing/ Meal/Phone charge processing and refunds. |
| L5 | Determine appropriate values for Validation and Control Forms needed to support intended processing. |  |  |  | Student Billing Validation and Control forms will also need appropriate values to support Housing/Meal/Phone processing. |
| L6 | Review current policies and prepare new policies as required. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| L7 | Gather and annotate forms used to support Housing/ Meal/Phone and event processing. |  |  |  | Review both pre-printed and data collection forms. Include, at least: - Housing/Meal/Phone Application - Housing/Meal/Phone Contract - Room Assignment Form - Room and Board Bill/Telephone Bill - Roommate Request/Change Form - Event Scheduling Request/Verification Forms - Phone Request/Assignment Forms |
| L8 | Determine which pre-printed forms will still be printed using Banner. |  |  |  |  |
| L9 | Review Location Management Module reports. Determine required revisions and need for additional reports. |  |  |  | Include reports needed to produce any pre-printed forms. |
| L10 | Determine and define interface requirements. |  |  |  | Interfaces to consider: - Interface to meal plan provider (Vali-Dyne, etc.) - Telephone billing system - Room Lottery System |
| L11 | Obtain necessary approvals for new policies, procedure revisions, reports and special forms. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| L12 | Prepare/revise forms in light of Banner values and processing. |  |  |  |  |
| L13 | Send new forms for printing. |  |  |  |  |
| L14 | Enter Validation and Control Forms values. Verify entered values and use of forms. |  |  |  | Especially test assessment, withdrawal, and refund rules. |
| L15 | Write specifications for report revisions, new reports and required interfaces. |  |  |  |  |
| L16 | Write and test revised/new reports and interfaces. |  |  |  |  |
| L17 | User sign-off on revised/new reports and interfaces. |  |  |  |  |
| L18 | Determine table and form security for users needing access to Location Management Module forms and reports. |  |  |  |  |
| L19 | Grant table access and set up Form Level security for users needing access to Location Management Module forms and reports. |  |  |  |  |
| L20 | Assign and distribute passwords and permissions to Location Management Module users. |  |  |  |  |
| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| L21 | Determine Location Management conversion scope and process. |  |  |  | Identify possible conversion processes for creating buildings and rooms. It is usually not possible or desirable to convert existing housing/meal/phone applications and/or assignments. Begin processing for a new period on-line. |
| L22 | Write and test conversion programs. |  |  |  |  |
| L23 | Convert Location Management Data. |  |  |  |  |
| L24 | Verify conversion correct data. |  |  |  |  |
| L27 | Write user procedures, reflecting Banner usage and new policies and procedures, for Location Management Module users. |  |  |  |  |
| L28 | Announce new procedures and provide appropriate forms for data collection. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| L29 | Train end-users in the use of the Location Management Module |  |  |  | Navigation and General Person training is also required unless previously provided. Train users using new procedures manual. |
| L30 | Train end-users in report generation. |  |  |  |  |
| L31 | Location Management Module in production. |  |  |  | The General Person and Student Billing Modules must be in production before or brought into production at the same time as the Location Management Module. Building and room definitions must be in production before class sections can be scheduled into rooms in the Schedule Module. |