| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| S1 | Review current policies and procedures relative to maintenance of each semester’s schedule of classes. |  |  |  | Include review of current section proposal, change and approval processes; assignment of rooms; assignment of faculty; links; section enrollments; reserved seats; wait lists; etc. |
| S2 | Review Schedule Module forms and determine appropriate usage. |  |  |  | Review required forms and values and determine how they will be used. Review optional forms and values and determine whether and how they will be used. |
| S3 | Determine how data will be maintained and tracked in Banner. |  |  |  | Will processing be centralized or distributed to departments? |
| S4 | Review Schedule Module Validation and Control Forms in light of intended usage. |  |  |  |  |
| S5 | Determine appropriate values for Validation and Control Forms needed to support intended processing |  |  |  |  |
| S6 | Determine procedures for record updates as new sections and section changes are received. |  |  |  |  |
| S7 | Review current policies and prepare new policies as required. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| S8 | Determine need and usage of forms used to collect information on new/changed section. Prepare/revise forms in light of Banner values and processing. |  |  |  | Special forms needed may include Schedule Request/Departmental Offerings Form, Schedule Change Form, Section Cancellation Form, etc. |
| S9 | Review Schedule Module reports. Determine required revisions and need for additional reports. |  |  |  |  |
| S10 | Determine and define interface requirements. |  |  |  | Interfaces to consider: - Download of data to produce Schedule of Classes if the Schedule Report (SSRSECT) does not include required data or desired format, or if graphics are also to be included. - Interface to Faculty Load System. - Interface to automatic scheduler, if one is used. |
| S11 | Obtain necessary approvals for new policies, procedure revisions, reports and special forms. |  |  |  |  |
| S12 | Enter Validation Forms values. Verify entered values and use of forms. |  |  |  |  |
| S13 | Send new forms for printing. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| S14 | Write specifications for report revisions, new reports and required interfaces. |  |  |  |  |
| S15 | Write and test revised/new reports and interfaces. |  |  |  |  |
| S16 | User sign-off on revised/new reports and interfaces. |  |  |  |  |
| S17 | Determine table and form security for users needing access to Schedule Module forms and reports. |  |  |  |  |
| S18 | Grant table access and set up Form Level security for users needing access to Schedule forms and reports. |  |  |  |  |
| S19 | Assign and distribute passwords and permissions to Schedule Module users. |  |  |  |  |
| S25 | Establish a Class Schedule production schedule and distribution list. |  |  |  |  |
| S26 | Determine procedures for Class Schedule distribution. Information students/faculty of new format/ procedures. |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| S27 | Write user procedures, reflecting Banner usage and new policies and procedures, for Schedule Module users. |  |  |  |  |
| S28 | Announce new procedures and provide appropriate forms for data collection. |  |  |  |  |
| S29 | Train end-users in the use of the Schedule Module |  |  |  | Navigation, General Person, and Location Management Modules training will also be required. Train users using new procedures manual. |
| S30 | Train end-users in report generation. |  |  |  |  |
| S31 | Determine area of responsibility for creating faculty and advisor records, as well as timing/sequencing of events. |  |  |  | Coordination must be made between Human Resources and Academic Affairs to determine how faculty and advisors will be added to Banner. Decide how last minute faculty will be added and which office will add them to the system. |
| S32 | Develop groups and roles for staff, faculty, and advisors |  |  |  | Advisor roles (major, minor, focus, etc.) Faculty, deans, department chairs Staff may be administrative assistants |
| S33 | Create faculty records |  |  |  | For assigning classes |
| S34 | Compile a list of buildings and buildings where classes are taught |  |  |  |  |

| Task No. | Description | Assigned To | Estimated Start/End Date | Actual Start/End Date | Comments |
| --- | --- | --- | --- | --- | --- |
| S35 | Compile a list of characteristics that are used in the determination of which rooms are assigned for various classes |  |  |  |  |
| S36 | Add building and rooms to Banner |  |  |  |  |
| S37 | Schedule Module in production. |  |  |  | Catalog, General Person, and Location Management Modules must be in production or go into production at the same time as the Schedule Module. |
| S38 | Send Schedule to printer |  |  |  |  |