# Foothill-De Anza Community College District

# Follow-up Report for March 10-March 12, 2009

# March 20, 2009, 2009

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-De Anza Community College District Banner Implementation |
| Prepared by: | Dottie Marron |
| Training or Consulting? | Consulting – Student |
| Topic of Session: | General Person, Admissions, Catalog and Schedule |

| ## Distribution |  |  |
| --- | --- | --- |
| SunGard | Rob Bailey and Linda Wooden | Project Managers |
| FHDA | Kathy Kyne | FHDA Project Manager |
| FHDA | Kathleen Moberg | Student Lead |

## Objectives

- Homework review of General Person

- Homework review of Recruiting and Admissions

- Homework review of Catalog and Schedule

- Discuss touchpoints between Student and Financial Aid

- Discuss Faculty Load functionality in Banner to determine how much could be utilized by FHDA

- Review Test Score file load.

## Progress Report

## Accomplishments

- Checked the set up of General Person validation tables

- Checked the set up of Recruiting and Admissions validation tables

- Delivered a presentation on the touchpoints between Banner Student and Banner Financial Aid

- Reviewed rules for setting up Accuplacer test score files

- Reviewed Catalog and Schedule validation tables

- Met with schedulers and HR staff to discuss touchpoints between Student and HR and to determine if Banner Faculty Load tracking would meet FHDA needs.

## Progress Report

## Decisions Made and/or Actions Taken

General Person Homework Review

We reviewed the following validation tables and determined if they were complete:

GTVNTYP	Name Type Validation 			Completed.  FHDA will need to determine if migrated records will require a name type.

STVATYP	Address Type Validation		Completed

STVTELE	Telephone Type Validation		Completed

STVEMAL	E-Mail Type Validation			Completed

STVASRC	Address Source Code Validation	Not completed.  I added sample values

STVCITZ	Citizenship Code Validation		Completed

STVRELG	Religion Code Validation		Will not use

STVLGCY	Legacy Code Validation			Completed

STVETHN	Ethnicity Code Validation		Completed

GORRACE	Race Code Validation			Completed.  Populated with STVETHN codes

STVVETC	Veteran Code Validation		Completed

STVRELT	Relationship Code Validation		Completed

GTVZIPC	Zip Code Validation 			Not completed

STVSTAT	State Code Validation			Completed

STVCNTY	County Code Validation			Not completed

STVCMTT	Comment Type Code Validation		Not completed

STVORIG	Origin Code Validation			Completed

STVCTYP	Contact Type Code Validation		Completed

STVHLDD	Hold Type Code Validation		Partially completed.  Need cashiering vs. Accounts holds.  Need to check the Web indicator for holds that students can view on the Web. Need to determine what will be held by each of the holds.  Need to uncheck the AR indicator on most holds.  Checking the AR indicator prevents students from making payments.  There are currently many different types of counseling holds.  The holds will need to be combined using population selections and then placed using TGPHOLD.

STVMEDI	Medical Code Validation			Completed

STVDISA	Disability Type Code Validation		Completed

STVMDEQ	Medical Equipment Code Validation	Completed

STVSPSR	Support Services Type Validation	Completed

STVLANG	Language Code Validation		Completed

STVPENT	Port of Entry Code Validation		Completed

STVVTYP	Visa Type Code Validation		Completed

STVSPON	Sponsor Code Validation		Completed

STVEMPT	Employment Type Validation		Completed

STVETCT	Ethnic Category Validation		Completed

STVCOLL	College Code Validation			Partially completed:  Community Education and Short Courses are separated into separate colleges.  This seems unnecessary if Short Courses are part of Community Education.

STVLEVL	Level Code Validation			Completed.  I deleted GR and UG by eliminating child records on STVWAPP.

STVCAMP	Campus Code Validation		Partially completed.  We discussed the need for an off-campus code.  It was decided to use ‘FH’ (Foothill Off-Campus) and ‘DA’ (De Anza Off-Campus).  One of the Community Education campuses seemed redundant.  The Core team may remove it.

STVDEGC	Degree Code Validation 		Not Completed

STVDLEV	Degree Level Code Validation		Not completed.  The State codes need to be added

STVACAT	Degree Award Category Validation	Completed

STVMAJR	Major Code Validation			Not completed

STVTOPS	TOPS Code Validation			Not completed.  Will be populated by script.

STVCIPC	CIP Code Validation			Completed

STVRESD	Residency Code Validation		Completed

STVATTS	Attribute Code Validation		Not completed.  “Exclude from NSLC” and “High School” need to be added.

STVSBGI	Source Background Code Validation	Not completed.  FHDA is still determining whether they will purchase a list of high school and college codes or use their existing list.  Kathleen added the following codes:

CSU		CSU Transferable

UC		UC Transferable

N		Not Transferable

999998		Home School

000000		Generic Grading Table

A00005		Test Score File Load

F00005		Financial Aid Tape Load

999999		Unknown Prior College

STVRTYP	Recruit Type Code Validation		Completed

STVDEPT	Department Code Validation		Not completed

STVSTYP	Student Type Code Validation		Completed

STVADMT	Admit Type Code Validation		Not completed

STVWRSN	Withdrawal Reason Code Validation	Not completed.  Will be used by International Office.

STVAPDC	Admit Decision Code Validation		Not completed

STVAPST	Admissions Status Code Validation	Completed, but may add Conditional Admit status

STVEPSC	EPS Code Validation			Will not use

STVGEOR	Geographic Region Code Validation	Not complete.  Still determining if FHDA will use Regionalization functionality

STVGEOD	Geographic Division Code Validation	Not complete.  Still determining if FHDA will use Regionalization functionality

STVSITE	Site Code Validation			Will not use

STVEDLV	Educational Level Code Validation	Not complete.  Kathleen Moberg asked for additional information about this form. I will send her a spreadsheet with sample values.

STVEGOL	Educational Goal Validation		Completed

STVADMR	Admissions Checklist Items Validation	Completed

STVDPLM	Diploma Type Code Validation		Completed

STVSBJC	High School Subject Code Validation	Will not use

STVHONR	Honors Code Validation			Completed

STVTESC	Test Code Validation			Not completed

STVPTYP	Source Contact Person Type Valid.	Will not use

STVLEND	How I Learned Code Validation		Completed

STVINTS	Interest Code Validation			Not completed

STVRECR	Recruiter Code Validation		Completed

STVRSTA	Recruit Status Code Validation		Will not use

STVCKST	Checklist Status Code Validation	Not complete.  I will provide Katleen Moberg with information about this form.

STVDIVS	Division Code Validation		Not complete.  FHDA is still discussing how the form should be populated

STVCSTA	Course Status Code Validation		Not complete

STVAPRV	Approval Code Validation		Not complete.  May not use this form.

SVVCCST	Course Credit Status Code Validation	Completed

STVREPS	Repeat Status Code Validation		Completed

STVGMOD	Grade Mode Code Validation		Not complete.  The table had been populated, but I asked that it be re-visited.  There are too many codes.  Most of them do not reflect the grading option the student selected.  For example:  The student opted to take the class Pass/No Pass.

STVSCHD	Schedule Type Code Validation		Completed

GTVINSM	Instructional Method Code Validation	Completed

STVFTYP	Fee Type Code Validation		Completed

STVATTR	Course Attribute Code Validation	Not completed.  MIS codes have been added.  IGETC and CSU transferability codes still need to be added.  Codes designating General Education areas could be added.

STVOCCS	Occupational Course Code Validation	Not completed

STVCCSL	Course Classification Code Validation	Not completed

STVSUBJ	Subject Code Validation			Not completed

STVSSTS	Section Status Code Validation		Not completed

STVPTRM	Part of Term Code Validation		Not completed

STVBLDG	Building Code Validation 		Not completed

STVRDEF	Room Attribute Code Validation		Not completed

STVSCCD	Contract Type Code Validation		Not completed

STVACCL	Attendance Accounting Code Validation	Not completed

STVTERM Term Code Discussion

The decision to separate colleges by term code is being revisited.  FHDA is looking at the pros and cons of the separate term code approach.  I put together a list of some of the pros and cons,

Pros

- Each college controls its own registration and fee assessment rules.  Each college can determine its own registration dates, and fee assessment rules.

- Each college sets up their own overall term controls.  Each college can determine Web registration dates, level of enforcement of registration restrictions, and dates for the use of registration add authorization codes.

- Most payments are separated by term code.  It is an easy way to determine that a payment is for a specific college.  If the colleges are not segregated by term code, a payment is applied to all charges for a term.  A student will not be paying for just Foothill or just De Anza.  The student will be paying for the term.

- Class schedule and registration data are completely segregated.  Term code is an easy key to use when creating reports and printing documents.

- Students can have separate registration time tickets for each term.

- Financial Aid can be segregated by college.  This may seem like a disadvantage, but if the federal government has determined that Foothill College and De Anza College are separate entities, there are potential issues if the financial aid is combined.

Cons

- Faculty Load cannot be combined across colleges unless faculty contract rules are used

- Separate term codes can cause sequencing challenges for major changes.  If a major change is made in one term, it can overwrite an existing, valid major.

- Academic standing calculations are done sequentially by term.  If a student attends both De Anza and Foothill, Banner will pick up the De Anza standing as the starting standing when calculating the next Foothill standing.

- Financial Aid is segregated by term.

- Time conflict checking cannot be done across terms

- Banner does not check pre- and co-requisites across future terms.  Therefore, if a student is taking a pre- or co-requisite at one college and tries to register for a course requiring the pre- or co-requisite at the other college, Banner may not recognize it.

We built SAACHKB (Admissions Checklist Rules Form) as a group.

I built the SAADCSN (Admissions Decision Rules) for De Anza.  Kathleen Moberg will build the decision rules for Foothill.

We discussed the best way to track apprenticeship programs.  I recommended using either a cohort or an attribute.

Accuplacer Test Scores

I met with staff from the Testing Office to discuss loading Accuplacer scores.  We reviewed the steps for setting up test load rules.  The attendees set up the Accuplacer rules for each college.  There were several issues that needed to be resolved.

- A script will be needed to load a value of ‘Initial Placement’ as the purpose for all Accuplacer tests.

- FHDA adds 3 Accuplacer scores together to determine placement level.  Currently, the test scores are manipulated into a placement level that is then loaded to SIS.  There are a couple of options.  Option 1:  Continue the practice of determining level outside of Banner and load the level into Banner.  Option 2:  Build all test scores into the course pre-requisites instead of converting scores to placement levels.

Financial Aid and Student Touchpoints

I gave a presentation on the touchpoints between Student and Financial Aid.  I went through each of the validation tables utilized by both Student and Financial Aid.  I discussed the data that can be updated in either Student or Financial Aid.  I explained how Financial Aid is disbursed to Student Accounts Receivable and then fed to Finance.

I will send a list of the shared tables and forms along with this trip report.

Many students want to receive their refunds via direct deposit.  It is possible to set up direct deposit for students.  Currently, student direct deposit information must be manually entered in Internet Native Banner.  The data cannot be collected on the Web.  The Accounts staff would like the Web product to be modified so the HR direct deposit Web page is also available to students.

Admissions Consulting

During Admissions consulting we discussed the types of discrepancy reports that might be needed.

- Students with college data who are listed as New students

- Students listed as residents on FAFSA, but non-residents on SAAADMS

We discussed student characteristics that could be tracked by cohorts and attributes.  Cohorts and attributes are similar.  Date ranges can be associated with cohorts for reporting purposes.

Below are a list of the forms that use cohorts and attributes.  Items in red are unique to either cohorts or attributes.

Cohorts

STVCHRT Cohort Code Validation Form

SAAADMS Admissions Application Form

SAAMAPP Admissions Mass Entry Form

SCADETL Course Detail Information Form

SCARRES Course Registration Restrictions Form

SFAMHRS Registration Minimum Maximum Hours Form

SFAMREG Registration Mass Entry Form

SFARWLP Reserved Seats Priority Management Form

SGAMSTU General Student Mass Entry Form

SGASADD Additional Student Information Form

SHAGELR Graduation Application Eligibility Rules Form

SHAINST Term Course Maintenance Form

SOAWLTC Automated Waitlist Term Control Form

SRARECR Recruit Prospect Information Form

SSADETL Schedule Detail Form

SSADFEE Section Fee Assessment Control Form

SSARRES Schedule Restrictions Form

SSIRESV Reserved Seats Inquiry Form

Attributes  (additionally, can be used for NSLC reporting and degree audits)

STVATTS Student Attribute Validation Form

SAAADMS Admissions Application Form

SAAMAPP Admissions Mass Entry Form

SCADETL Course Detail Information Form

SCARRES Course Registration Restrictions Form

SFAMHRS Registration Minimum Maximum Hours Form

SFAMREG Registration Mass Entry Form

SFARWLP Reserved Seats Priority Management Form

SGAMSTU General Student Mass Entry Form

SGASADD Additional Student Information Form

SHAGELR Graduation Application Eligibility Rules Form

SOAMATL Material Form

SRARECR Recruit Prospect Information Form

SSADETL Schedule Detail Form

SSADFEE Section Fee Assessment Control Form

SSARRES Schedule Restrictions Form

SSASECT Schedule Form

SSIRESV Reserved Seats Inquiry Form

Scheduling and Human Resources

I gave a presentation on the touchpoints between Banner Student and Banner Human Resources.  There were several questions relating to the HR side of Banner that I was unable to answer.  I e-mailed the questions to Julie Monfette.  I will share the responses with FHDA.

| ## Attendance |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | E-Mail Address | Attendance |  |  |
|  |  | Day 1 | Day 2 | Day 3 |
| No Attendance Taken |  |  |  |  |

| ## Action Items and/or Assignments for SunGardHE |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 3/10/09 | Send MIS spreadsheets to Lourdes | Dottie Marron | ASAP | Completed |
| 3/10/09 | Send STVEDLV spreadsheet to K. Moberg | Dottie Marron | ASAP | Completed. Sent with trip report |
| 3/10/09 | Research used for STVCKST | Dottie Marron | ASAP | New |
| 3/11/09 | Send Accuplacer steps to Kathy and Kathleen | Dottie Marron | ASAP | Completed. Sent with trip report |

Status: New, Open, Completed, Cancelled, Deferred

| ## Action Items and/or Assignments for Foothill-De Anza CCD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 3/11/09 | Add ESL to Accuplacer download file and SRATPFD and SOTCNVT | Testing Office Staff | 7/31/09 | New |
| 3/11/09 | Have Accuplacer test rules built and tested by July 31, 2009. Work with DBA to load file to server. | Testing Office Staff | 7/31/09 | New |
| 2/19/09 | Practice entering courses in the catalog and sections in the class schedule. | All Attendees | Open | New |
| 2/19/09 | Complete course catalog validation tables listed in the catalog workbook | Catalog Team | 3/31/09 | New |
| 2/19/09 | Complete class schedule validation tables listed in the schedule workbook | Schedule Team | 3/31/09 | New |
| 2/11/09 | Determine which recruiting and admissions materials can be used in a communication plan. Start building communication plans for Recruiting and Admissions | Admissions and Recruiting Leads | 3/15/09 | In Progress |
| 2/11/09 | Complete recruitment validation tables listed in the Recruitment workbook | Recruiting and Admissions Leads | 3/15/09 | In Progress |
| 2/11/09 | Complete admissions validation tables listed in the Admissions workbook | Recruiting and Admissions Leads | 3/15/09 | In Progress |
| 1/22/09 | Review General Person validation tables listed in General Person workbook (pg 11-12). Complete any incomplete tables | Kathleen Moberg | 2/27/09 | In Progress |
| 1/22/09 | Set up and test common matching rules | Core Team | 3/31/09 | In Progress |
| 1/22/09 | Determine values to be used in STVTERM and STVACYR | Core Team | 2/27/09 | In Progress |
| 1/22/09 | Determine values to be used in STVCOLL, STVLEVL, STVCAMP, STVDEGC, STVRESD, STVMAJR | Core Team | 2/27/09 | In Progress |
| 1/22/09 | STVTERM was not displaying the Cal-B version of the form. The form will need to be recompiled in Cal-B | Kathleen Moberg will delegate to the appropriate IT person | 1/30/09 | Completed |

Status: New, Open, Completed, Cancelled, Deferred

| ## Concerns / Decisions to be made |  |  |  |
| --- | --- | --- | --- |
| Description | Owner | Target Date for Closure | Action Plan |

## Other

## Supplemental Documents Attached

Catalog/Schedule Validation Form Spreadsheets