Student Module Status Meeting Notes

November 9, 2009

Admissions Module:

- CCCApply chosen as Admissions App

- Noncredit and International to create self-serv app;

Action:  noncredit by Dec 8; Intl by fall 2010

- Implementation of CCCApply underway (completion date Dec 1, 2009)

- Admissions simulation Nov 17-19,

Action:  load apps into Beta site by Nov 17 for test

- F1, AB540 and HS applicants will have a hold placed at admissions

- Auto emails will go out to students via Banner or CCCApply

- Supplemental questions developed for CCCApply

- Self-Svc prospect cards have been developed for outreach

Action: Discuss errors with Dottie

- Outreach will be able to enter prospect data in PROD Dec 2009.

- Self-Svc training Nov 10-11, including fac grade, reg, etc

- Accuplacer Rules are complete

- Tests on SPRATPFD and SOTCNVT

- Prereq set up- DA has attached some assessment/prereq info to test applicants.

Action:  FH Assessment needs to create some prereq for applicants in Test

Accounts Receivable Module:

- Detail Codes - DA complete;

Action:   FH need FOAPS loaded by ETS

- Val Tables- complete

- Exemption Rules

Action:  Need more consulting

- Returned Cks- complete

- Third Party Nonperson contracts

Action:  DA and FH need to review list of vendors and create uniform list

Permanent list needs to be entered into PROD

Scrub these codes in Test8 prior to moving data to PreProd

- Billing Rules

Action:  Both campuses need to complete this by Dec 8 reg sim

- Material Fees - DA complete

Action:  FH is discussing and needs to decide on exclusions, such as for online 		courses.  Once decided, Jerrick will load the data.

- 1098T process- Bill B and Sheila C are handling this. Hope to have 1098T info pushed to portal through Luminis.

Action:  Coordination with Luminis team might be required.

- Misc transactions- OK

- Refund rules- In progress

Action:  Need more consulting

- Collections

Action:  Need more consulting

- Installment Plans

Action:  Need more consulting

- Parking- Credentials Interface

Action:  ETS to work with Credentials on the tech set up

- AR reports needs- Need consulting

- Outstanding issues:

Single statement process for two colleges; drop for nonpayment; process and staffing.

Need high level, and cross-campus discussions regarding workflow, process changes.

Registration etc Modules

- Migration Status-DA on target for general person clean up

Action:  Need status from FH

- Val Tables- should be complete;

Action:  Some need to be modified as SIS migrated codes aren’t applicable

- Rules-DA complete, but need testing

Action:  Need to double check and test

- Reg Set up Process

Action: Need to double check and test

- Reg Restrictions (by cohort, etc) SFAMHRS, at course level, etc

Action:  Need more consulting

- DTR - unknown process

Action:  Need more consulting

- Waitlist mgmt

Action:  Need to test

- Add Codes- looks like easy process;

Action: Work with Luminis team to push add codes to fac portal

- Fac self-svc status- Nov 10 training

- Reg sims scheduled for Dec 8-10, Jan 26-28, Feb 16-18.  Reg Sim Set up mtg Nov 16.

Academic History Module:

Action:  Need to continue to build, test, and seek additional consulting

- Majors STVMAJR- in progress

- SMAPRLE-in progress

- Curriculum (SOACUR)- in progress

- Program Codes

- Curriculum changes for students

- Posting grades

- Running transcripts

- Recalc GPA

- Acad Standing

- Degree Works (kick off Jan 26)

Reporting:

All modules have not been trained on “canned reports” in Banner.  Consulting sessions need to be scheduled to review reports and the way to set up batch processes we currently do in SIS.  Also need to work with Bob Barr to develop reports that meet our needs prior to or close to Go Live.

Action:  We will ask for consulting Dec 21-23 to focus on Accts Rec, Registration, and Academic History.  We will also see about additional consulting time for reporting and other follow up.