Meeting held at D260, 10am, Monday March 30, 2009
All email list recipients are present, meeting concluded at 11 am.
Lampo JOE <lampojoe@fhda.edu>;Drake Lewis <LewisDrake@fhda.edu>;Kynekathy@deanza.edu;"Bailey - San Diego, Rob" <Rob.Bailey@sungardhe.com>,WOO JERRICK <woojerrick@fhda.edu>,CLOW JAMES F <clowjames@fhda.edu>,LY HENRY <lyhenry@fhda.edu>

Meeting Notes:

General Discussion

General person migration is on schedule to have the ID migrated to Banner by May1. Vendor (non person ID) is entering into the Banner by AP.
Finance (Chart of Accounts, GL and Journal entry) of Banner will be in place by early May.
Security class and form will be set up by May 1. General person ID will be able to associated with Banner security setup by this date.

Discussion of whether we need to bring back SHGE trainer for training of data integration, the conclusion is to have SHGE consultant to submit agenda to see if there is any value to add to the process, time frame is shortly after May.

Drake mentioned the need of SDK training to familiar with Eudora and MM channel creation into the Luminis portal.

Chien requests the review of go live test case in preparation for system testing prior to go live starting middle of May. Kathy will ask SHGE for test case and incidence reporting form for reporting the test findings.

It is technical team's consensus that the above tasks are critical for go live and we are on schedule to meet the early May milestone date.

Presentation by Joe Lampo

Chien asked Joe to present the readiness status of the key Legacy interface integration from IAplus to Banner as center piece of the discussion of today's meeting, Joe presented the attached interface readiness document. Additional target date for completion of the interface has been added to the attached document later on for reference. The completion of the interface is consistent with the general project target milestone date of May 1. SHGE consultant is working on the Banner interface, and Joe and his team is working on the Legacy part of the hand off, SHGE integration consultant will be on campus 4/13/09.
