EIS Technical Team Meeting 8/3/2009

2009 10:00 am

Location: D260 

Discussion topics

1. HR/Payroll/Student
2. Other issues

Actionable items

1. Post Go Live issues

- Post Go live, any issues?

- Luminis ID Sync issue.

- BDMS installation

- General ID conversion, Sync process (Jim/Henry)

2. Key Objectives for August

- Implementation for HR/Payroll.

    - HR Payroll instances support and refresh strategy 8/10

      - Staging strategy

      - Support responsibilities

      - User guidelines and expectations

    - CCCApply preliminary analysis

      - Contract status with CCC

      - Next step

    - BDMS on site needs analysis 8/17

      - Current system environment

      - Training room requirements

    - HRS/ODS Payroll reporting  8/24 – 8/27

      - Current HRS reports requirements

      - Environment for ODS reporting readiness

      - Hyperion readiness.

    - Support of HR/Payroll 1st parallel testing with IAplus 8/31

      - System readiness – Test, conversion, pre-production

      - Application readiness – employee test case, test scenarios, post parallel review meeting.

- DR objective

    - DR Oracle instance install

    - 8/10/09 Configure VPN

    - 8/17/09 Data Replication configuration

3. Other issue discussed