# Foothill-De Anza Community College District

# Follow-up Report for February 9-11, 2010

# February 12, 2010

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-De Anza Community College District Banner Implementation |
| Prepared by: | Dottie Marron |
| Training or Consulting? | Training and Consulting |
| Topic of Session: | EDI and General Consulting |

| ## Distribution |  |  |
| --- | --- | --- |
| SunGard | Deb Treacy | Project Managers |
| FHDA | Kari Elliot | FHDA Project Manager |
| FHDA | Kathleen Moberg | Student Lead |

## Objectives

- Begin set up of EDI

- Accounts Receivable consulting

- Catalog consulting

- Schedule consulting

- Self Service: Faculty and Advisors training

## Progress Report

## Accomplishments

- Began set up of EDI tables

- Completed Self Service: Faculty and Advisors training

- Completed catalog consulting

- Completed schedule consulting

- Completed accounts receivable consulting

## Progress Report

## Decisions Made and/or Actions Taken

EDI Set Up

FHDA will be using EDI to transmit transcripts electronically.  We began set up of the mapping rules for EDI.  Testing will be done when at a later date.

We mapped Banner values to EDI values on the following forms:

STVASTD	Academic Standing Code Validation Form

STVCITZ	Citizen Type Code Validation Form

STVCLAS	Class Code Validation Form

STVDPLM	Diploma Type Code Validation Form

STVETHN	Ethnic Code Validation Form

STVHONR	Institutional Honors Code Validation Form

STVLEVEL	Level Code Validation Form

STVMRTL	Marital Status Code Validation Form

STVRESD	Residence Code Validation Form

STVNATN	Nation Code Validation Form

STVSTAT	State and Province Code Validation Form

SHAGEDI	Academic Grade Qualifier (Defined qualifier for +/- grade scale)

STVRTMT	Banner Term Type Validation Form

STVTPRT	Transcript Type Validation Form

SHATPRT	Transcript Type Rules

SHACTRL	Academic History Control Form

STVTERM	Term Code Validation Form

STVSBGI	Source/Background Institution Code Validation Form (cross-walk schools to FICE code.  Add the code of ‘E’ in the EDI field to schools that are EDI partners

STVMAJR	Crosswalk majors to CIP code

STVSUBJ	Crosswalk to CIP codes on SOAXREF

SAAERUL	Group:  PCOL.  Make sure the Prior College Qualifier if populated with ‘73’ for FICE codes

SOAXREF	Set up crosswalks for SBGIQLFR using a code of ‘73’

Self Service: Faculty and Advisors

We completed Self Service: Faculty and Advisors training.  We web-enabled the faculty items on SOATERM.  We checked the ‘Process Web Controls’ box on SOATERM and then enabled ‘Display Schedule’ and ‘Display Class List.’  In the ‘Base Part of Term’ block we checked the ‘Final’ box so faculty would be able to enter grades on the Web.

We discussed the various levels of security available for faculty and advisors on the Web.

There are 3 control mechanisms:

- Faculty / Advisor relationship:  An explicit relationship (teaching / advisor assignment) between a member of faculty and student.

A primary instructor can always view and enter grades

- Faculty / Attribute Checking: This is used to restrict the entry of marks and grades to instructors that are not primary instructors.

If FACFATT is set on then for a person to display or enter grades they need a faculty attribute which is related to the appropriate role of SOAFAPC (DISPLAYGRADES or ENTERGRADES).

## Faculty / Instructor / Faculty Attributes

Primary Instructor may always view and enter marks and grades.

Other instructor’s access to grades and grade-book is shown in the table below:

| PRIMINST | FACFATT | Non-primary instructors: | Non-instructor faculty |
| --- | --- | --- | --- |
| Y | Y | can not enter but may view grades and gradebook | Can not enter but may view grades and gradebook, |
| Y | N | can not enter but may view grades and gradebook | Can not enter but may view grades and gradebook |
| N | Y | can view and enter final / mid term grades and gradebook | Can not enter but may view grades and gradebook |
| N | N | all instructors can view / enter grades and grade book grades | Can not enter but may view grades and gradebook |

# Advisor Controls

If Advisor Pin control is on then need the student PIN to see transcript.

If advisor type control is on you need to be the primary advisor or have the appropriate attributes or role.

# Summary of GTVSDAX Settings

These are the GTVSDAX records which affect Web for Faculty access controls.  They are all have the GROUP field set to FACWEB

| Code | Possible Values | Description |
| --- | --- | --- |
| ADVRPIN | Y, N | If this is set to Y then any advisor can view a student academic transcript with a student PIN. |
| ADVRTYPE | Y, N | If this is set to Y then access to display grades is determined by SOAFAPC rules using Advisor type on SGAADVR. Otherwise access is determined by ADVRPIN or by advisor relationship. |
| CHECKORDER | F, A | Determines which order to check for faculty / advisor security |
| FACFATT | Y, N | If ‘Y’ works with PRIMINSTR to further restrict access by non-primary instructors to grades, scores transcripts etc.. |
| FACPIN |  | If ‘Y’ then any faculty member can view students records with the students PIN. |
| PRIMINSTR | Y, N | If ‘Y’ only the primary instructor may enter scores regardless of other settings. |
| ALLFAC | Y, N | Allows all Faculty access to transcripts |
| ALLADVR | Y, N | Allows all advisors access to student registration and transcripts |

FHDA would like a couple of modifications made to the faculty Web pages.

- A modification that displays load for each section on the faculty member’s schedule.  The Web page is bwlkasgn.P_FacActAssign

- A modification that forces faculty to submit all grades at one time.

Matt will need to determine if these modifications are feasible.

Catalog Consulting

We discussed several procedural issues.

- To delete a course that has never been used simple Record-Remove it from SCACRSE.

- Starting this summer Foothill College will begin using the subject code of ESLL for English as a Second Language courses.  Equivalencies will need to be built on SCADETL mapping the old courses to the new courses and vice versa.

- The steps for re-using a course number:

  - Reactivate the course on SCABASE by changing the End Term to 999999

  - Access SCACRSE

  - In the Key Block enter the new term code (the term when the course is being reactivated)

  - Next Block

  - Click on the ‘Copy’ button

  - Make the changes to the course

  - Change the Course Status to ‘Active’

  - Save the record

  - Make any other needed changes on SCADETL and SCAPREQ

Creating a QuickFlow

The Catalog and Schedule staff would like to create QuickFlows to facilitate entering course and section information.

- In the ‘GoTo’ box of the Main Menu enter ‘GTVQUIK’

- From the horizontal menu bar select ‘Record’ then select ‘Insert’.  This will give you a blank line.

- Create a code for your QuickFlow. Tab to the Description field and enter a description of the QuickFlow.

- Save and exit GTVQUIK

- In the ‘GoTo’ box of the Main Menu enter GUAQUIK.

- In the key block of GUAQUIK enter the QuickFlow code you just created.

- Move to the next block (CTRL PageDn).

- On the right side of the screen enter the forms in your QuickFlow

- Save and exit

Deactivating Old Curricula

I met with the evaluators from De Anza College and we went over the steps to deactivate a curriculum.

To deactivate old programs complete the following steps:

  - Access SOACURR, enter the term code in the Key Block

  - Move to the next block and execute a query and move the cursor to the appropriate curriculum record

  - Click on the Module Control tab

  - Enter the term the program is being deactivated in the From Term field

  - Check the Off Indicator to deactivate the program in Recruiting, Admissions and General Student.  Never deactivate a program in Academic History

  - Save

1098T Steps

We reviewed the steps for setting up and running 1098Ts.

On TTVREPT define two codes for 1098T rules.  One code is used for scholarship and grants.  The other code is used for eligible charges.

Build the 1098T rules on TSATAXR.  Rules need to be built for both codes defined on TTVREPT.  The rules define which category and detail codes are to be reported on the 1098Ts.

Define institution information on TSA1098.

Run TSP1098 to calculate and populate 1098T information for students.

Run TSR1098 to generate the 1098T file and the IRS file.

Run TSRTRAF to generate a flat file for a 3rd party if a 3rd party prints and mails the 1098Ts.

Make adjustments to an individual student’s 1098T on TSATAXN.

Activating Class Schedule on the Web

To activate a class schedule so it can be viewed on the Web.

- Access SOATERM

- Check the ‘Master Web Term Control’ indicator

- Click on ‘Process Web Controls’ button

- Set up the Schedule Search Controls

- Save

Split Load and Team Taught Courses

Denise, Jane and I reviewed the load set up for sections with split load and sections that are team taught.

Split Load:	Don’t touch the Percentage of Responsibility on SSASECT.  Instead, manually adjust the workload on SIAASGN.

Team Taught:	Update the Percentage of Responsibility and let Banner calculate the workload and contact hours.

Total Contact Hours on Term Spanning Courses

The total contact hours calculated by Banner for term-spanning courses differs from what was expected by the schedulers.  After reviewing the set up of the sections, we determined that Banner is using the term-length multiplier of 11.67.  The calculation is correct.  FHDA has been rounding the multiplier to 12 in the legacy system.  The 11.67 is the more accurate number.  FHDA will need to determine if they want to continue to round the multiplier to 12 in Banner.  Should they choose to use 12 as the multiplier, they may need a custom 320 report to insure the numbers reported in the 320 are correct.

Start of Term for Accounts Receivable

The following forms and processes should be set up and run prior to the start of each quarter:

SOATERM	Term Control Form-Set up On-line fee assessment and BOGs

TSATERM	Fee Assessment Term Rules-Set up Web display rules for the quarter

TSRROLL	Contract/Exemption Roll Process-Roll contracts and exemptions to new quarter

TSACONT	3rd Party Contract Rules-Adjust rules as needed.  Attach students to contracts

TSAEXPT	Exemption Rules-Adjust rules as needed.  Attach students to exemptions

Waiving On-Line Course Fees

On-line course fees are waived for sections at Foothill College.  Shawna will remove the fees from the sections on SSADETL.

De Anza requires students petition to have on-line course fees waived.  This will be more difficult to set up.  We will need to test possible solutions during mock registration.  We may have to use attributes or rate codes and set up rules on SSADETL to reverse course fees for students with the appropriate code.

| ## Action Items and/or Assignments for SunGardHE |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 2/10/10 | Find out how Subject codes can be mapped to CIP codes for EDI processing | Dottie | 12/12/10 | Completed. They can be mapped on SOAXREF against the STVMAJR label |
| 12/8/09 | Work with Actionline to determine why test score file will not load | Dottie | 12/23/09 | In progress. File has been corrected. Testing still needs to be done. |
| 2/10/10 | Check with Actionline to determine why a student with 2 exemptions is only being given credit for one | Dottie | 1/15/10 | In progress. Contact opened |

Status: New, Open, Completed, Cancelled, Deferred

| ## Action Items and/or Assignments for Foothill-De Anza CCD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 1/28/10 | Work with Matt to develop E-Visions schedule bill | Shawna, Rachel and Matt | 2/28/10 | New |
| 1/28/10 | Work with Matt to develop E-Visions enrollment verification | Shawna, Joan and Matt | 2/28/10 | New |
| 12/23/09 | Update grade mode on SCACRSE for Pass/No Pass courses | Corey and Mary | 1/24/10 | Completed |
| 12/2309 | Change registration fee and tuition detail codes to reflect the FEE or TUI category code. | Nancy | 1/24/10 | Completed |
| 12/8/09 | Continue system testing | Everyone | 12/23/09 | In Progress |
| 12/8/09 | Remove the ‘A’ grade mode from Reading courses | Mary | 12/31/09 | In progress |
| 12/8/09 | Build exemptions | Shawna and Rachel | 12/31/09 | Completed |
| 12/3/09 | Clean up any detail codes with a priority number of ‘99’. Priority numbers must be 3 digits | Shawna, Nancy and Rachel | 12/7/09 | Completed |
| 11/11/09 | Populate the FOAP for each course on SCACLBD and SSACLBD | Jerrick | 12/31/09 | Partially completed. Jerrick has done the conversion. Now it needs to be verified |
| 11/11/09 | Practice registering students in BTST | Barry, Shawna, and any other staff member needing practice in registration | Ongoing | In Progress |
| 11/4/09 | Develop of procedure for notifying A&R when a section in cancelled | Jane and Kathleen | 12/31/09 | Completed |
| 10/20/09 | Provide the Student report writer with the specs for a report that displays the sections created on a specified date | Jane | 11/30/09 | In Progress |
| 10/8/09 | Create letter gen variable for diploma addresses | Kent McGee | 12/31/09 | In Progress |
| 9/10/09 | Build detail codes. Start with course fees | Rachel and Shawna | 10/31/09 | In Progress |
| 9/10/09 | Set up third party contracts in Banner | Rachel and Shawna | 11/30/09 | In Progress |
| 9/10/09 | Examine current AR reports and determine if they currently exist in Banner or need to be built. | Rachel and Shawna | 10/31/09 | In Progress |
| 6/14/09 | Determine which reports will be needed in Banner and Hyperion to support Catalog and Schedule. Some reports may need to point to the live database instead of the ODS tables. | Lydia, Mary, Jane | 7/31/09 | In Progress |
| 5/29/09 | Use the sample prospect codes created during training to practice the manual and batch migration process. | Recruiting staff | Open | In progress |
| 4/2/09 | Begin building population selections that will be used regularly by FHDA offices | All persons attending pop sel training | Open | Open |
| 4/2/09 | Begin building letter generation variables that will be commonly used by FHDA | All persons attending letter generation training | Open | Open |
| 3/11/09 | Have Accuplacer test rules built and tested by July 31, 2009. Work with DBA to load file to server. | Testing Office Staff | 7/31/09 | In Progress |
| 2/11/09 | Determine which recruiting and admissions materials can be used in a communication plan. Start building communication plans for Recruiting and Admissions | Admissions and Recruiting Leads | 3/15/09 | In Progress |

Status: New, Open, Completed, Cancelled, Deferred

| ## Concerns / Decisions to be made |  |  |  |
| --- | --- | --- | --- |
| Description | Owner | Target Date for Closure | Action Plan |
| Reports are needed to support Catalog and Schedule. There are currently no resources assigned to write the reports the catalog and schedule staff need. | Jane, Denise and Jerrick | 12/15/09 | As soon as a resources comes available he/she should meet with catalog and schedule staff to create report specs for catalog and schedule. |

| ## Attendance |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | E-Mail Address | Attendance |  |  |
|  |  | Day 1 | Day 2 | Day 3 |
| No Attendance Taken |  |  |  |  |

## Other

## Supplemental Documents Attached