###### Foothill-DeAnza Community College District

# Follow-up Report for January 26-28, 2010

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-DeAnza Community College District |
| Prepared by: | Carol Linsley, Senior Financial Aid Functional Consultant |
|  | Carol.linsley@ sungardhe.com |
|  | 303-717-5964 |

| ## Distribution |  |  |
| --- | --- | --- |
| Foothill-DeAnza CCD | Chien Shih | Project Manager |
| SunGard Higher Education | Debra Tracey | Project Manager |
| Foothill-DeAnza CCD | Cindy Castillo | Financial Aid Director/ FA Team Co-Lead |
| Foothill-DeAnza CCD | Kevin Harral | Financial Aid Director/ FA Team Co-Lead |

## Objectives

The purpose of this visit was to provide FHDA consulting support on the following topics:

- Support for Mock Registration

- Testing Validation Tables and Procedures

- Simultaneous Admission/Enrollment for awards and payments

- BOGW

- Disbursement Processes

- Direct Loan Training

- Other Topics as Identified by the Team

## Progress Report

## Accomplishments

The Team continues to practice and refine their procedures.  During this consulting visit we worked on some issues that continued to be outstanding.  FHDA has decided to move to Direct Loans for 1011.  We retrained and reviewed all the Direct Loan Set Up.  In addition, we worked on some outstanding issues Transfer Monitoring, and Disbursement BOGW and COD.

The patches for multi campus BOGW processing had been added so we finalized the multi- campus BOGW processing procedures.

The plan is to move all the tables to a new database called FATEST.  The current TEST8 database contains at lot of old and not useful data.  My concern is that the Team has time to complete review of all the tables that are moved and will be able to test by loading 1011 ISIRS into this database in preparation for moving the tables to PROD.  The Team felt that they would have time to complete testing in that new instance.

2010-11 ISIR Dataload

The Team was successful in loading 2010-11 ISIRS for both FH and DA in TEST8.  They successfully ran all the Tracking, Budgeting, and Packaging and Disbursement processes.  The Team has done a great job of setting up, testing and documenting all their Banner processes and should feel very good about their readiness for Go-Live.

BOGW

The patch was applied to update the multi-campus use for BOGW.  This process creates a BOGW module for both colleges when the SVPISIR process is run to add the ISIR information to the SVASFND form.

We ran this process and it worked correctly adding exemptions to both colleges.   However, on RPAAWRD the BOGW award for both FH and DA were showing.  After some discussion we agreed that the BOGW financial aid fund should be the same at both colleges.  This would permit the multi campus award to post both the fund for FH and DA.  But since the funds have the same name only one fund would be posted.  The other fund would not post.  We tested this both ways and agreed that the colleges would use the same fund.

Direct Loan

During previous training we had introduced all the Direct Loan processes.  Since FHDA will implement DL for 1011 we worked through all the processes to determine the correct procedures as follows:

Set Up

RPRLOPT – Set each fund to hold disbursement until PN is acknowledged and Origination is acknowledged

RFRMGMT – Add new PN information to the new Loan tab this controls how the PN information is displayed on the web and allows the college to add instructions to the PN.  FHDA will continue to use an annual MPN rather than the multi-year MPN.

Add Web Accept flag to each fund and the Entrance Document to each loan fund

RTVLNST – Check Info Access as Y to display PN information on the web

RPRLNPD – Complete loan period set up and disbursement dates for each aid period.

RPRGFND – Add DL funds to set up of Auto Packaging.

Day to Day Processing

RPEPCKG – Run Auto Awarding for all funds including Loans

- Loans are in offer status. Student sees message to go to the DL website.

- Loans are accepted on the web.  FHDA allows only full accept not partial accept

    - The Entrance Requirement is added to RRAAREQ and to the Requirement tab on the web.

- Once the requirements are completed the Loan Counselors are ready to create the loan application record by running RPRLORC

  - RPRLORC can be run online or in batch to create the RPRLORG Loan Application

  - We reviewed the multipage Loan Application

  - The Promissory Note requirement is created by that process on RRAAREQ third tab and as a Requirement on SSB as long as the Info  Access flag is set on RTVLNST

- Loans are extracted as part of the COD process at each college using REREXxx

- Receipt and Acknowledgement files are loaded using RERIMxx with the name of each file as one of the parameters.

- Loan Changes- We will consider this in depth at our next consulting visit making changes after disbursement.

  - Changes before sending.  Students that change their loan amount before Sending to DE: Change RPAAWRD and create loan application to create changes in the current loan application

  - Changes made by the student after loan in Sent status: Change RPAAWRD and create Loan application a new loan application record will be created.

Transfer Monitoring

The Team finalized the Transfer Monitoring process by completing two popsels.  The process is as follows:

- TM is not run before summer term

- One month before the start of the fall term the popsel finds all applicants

  - GLBDATA

  - RNRTMAC – Add those students to the RNATMNT Transfer Monitoring form

  - RNRTMNE – Extract those students using the same popsel to create the TRNINFIN.dat file

    - This file must be sent to DE the same day it is created and before this process is rerun.  Subsequent runs will overwrite this file.  (It will not number them as .01,.02)

  - Those students will be added to the NSLDS alert file and monitored until 90 days after the first day of the term, as submitted using the parameters.

  - RNRTMNI – Extract the response and receipt files received from DE.

  - The  TRNINFOP.dat file will be returned from DE as the receipt file

  - The TRALRTOP.dat file will contain any students with negative information.  This information will be added to the RNASLxx record in Banner when the file is imported.

- After every subsequent Dataload load only those students who have applied not yet been sent for Transfer Monitoring. Follow the process as above.

- Repeat these processes every term.

Logging

ROALOGC SET UP

Minimum table set up

The ROALOGC form which is used to log the non-EDE changes to the file.  This form has been updated in Banner 8 to allow logging of all Financial Aid Tables.  I recommend starting with the following tables and then adding new tables as desired to be sure that System performance is not degraded.

ROALOGC- Minimum Set Up

| RBBABUD | Applicant Budget Table |
| --- | --- |
| RBRACMP | Applicant Budget Component Table |
| RORSTAT | Applicant Award by Term Table |
| RPRADSB | Applicant Award Disbursement Table |
| RPRATRM | Applicant Award by Term Table |
| RPRAWRD | Applicant Award Table |
| RRRAREQ | Applicant Requirements Table |

COD

Before I left we had some issues pulling students for COD when FH was running the

REREXxx Process.   To prevent sending a COD report with that error   I recommended that they add a popsel to their processes to generate the COD files using REREX11.  This popsel finds

students with the correct campus code in the most recent active SGASTDN term.  They can use the MAX _TERM variable that they already have written on GLRVRBL.  The Campus Code should also be included

Population Selection to Pull Students by Campus for COD

GLRSLCT

SELECT 	RORSTAT_PIDM

FROM 	SGBSTDN A,RORSTAT

WHERE 	RORSTAT_AIDY_CODE = &aid_year

AND A.SGBSTDN_CAMPUS_CODE = &campus_code

AND A.SGBSTDN_TERM_CODE_EFF = (*SUB *MAX_TERM)

GLRVRBL *MAX_TERM

SELECT 	MAX(SGBSTDN_TERM_CODE_EFF)

FROM 	SGBSTDN

WHERE 	SGBSTDN_PIDM = A.SGBSTDN_PIDM

When students are awarded prior to admission, they are always awarded in the Default Pell (from ROAINST) DPELL.   Since FHDA will be awarding Pell Online without using a Popsel I recommended adding the following line to the current fund awarding rule on RORRULE for both Pell funds DPELL and FPELL.  This will prevent accidental awarding when the student is not admitted.

RORRULE to prevent accidental awarding prior to Admission.  Add this line to the current rule for DPELL:

ROVST11_CAMP_CODE = 'DA'

for FPELL

ROVST11_CAMP_CODE = 'FH'.

.

The only other way to prevent the wrong Pell fund from awarding if staff accidentally awards prior to admission is to  to set the Default Pell to a third Pell Fund Code NPELL (no Pell) and not add any funds on RFRMGMT.

Mock Registration

Ina and Susan joint the Student team to work on disbursement.  They were able to disburse 0910 students for Winter Quarter 2010.  In addition, they successfully ran the BOGW process and worked with student to see how the exemptions would pay immediately as soon as charges are added.

The remainder of the team practiced disbursing aid in both 2010 and 2010-11.

Documentation

The FHDA Implementation Team continues to work successfully with the topics assigned.  They have built both the Process Narrative and a Banner Process Guide for their own internal use.  At each visit these procedures are refined as we continue to build and test processes in TEST 8.

| ## Attendance |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Title | E-Mail Address | Day 1 | Day 2 | Day 3 |
| Cindy Castillo | DA: FA Director | castillocindy@deanza.edu | X | X | X |
| Kevin Harral | FH: FA Director | harralkevin@foothill.edu | X | X | X |
| Kevin Murphy | FH: FA Coordinator | murphykevin@foothill.edu | X | X | X |
| Nina Van | DA: Fin Aid Outreach | vannina@fhda.edu | X | X | X |
| Susan Bloom | DA: Assistant Director | bloomsusan@fhda.edu | X | X | X |
| Inna Witrop | FH: Fin Aid Outreach | Witropinna@foothill.edu | X | X | X |
| Karen Hunter | DA COD processing | khunter@fhda.edu |  | X | X |
| Chrissy Godinez | FH Loan Processing | cgodinez@fhda.edu |  | X | X |
| Joe Ngo | DA Loan Processing | jngo@fhda.edu |  | X | X |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 01/30/09 | Send documents for Dataload preparation | Carol Linsley | 1/22/2009 | Complete |
| 1/30/09 | Coordinator with Remote DBA on Financial Aid release 7.13.0.1 and CALB 7.6 | Carol Linsley Randy Teschner | 2/24/09 | Complete |
| 3/17/2009 | Sample Rules are needed to Assign students to correct residency groups | Carol Linsley Ken Whitelaw | 4/27/09 | Complete |
| 3/27/09 | Provide calendar of Banner releases to coordinate with future agenda. | Carol Linsley | 4/15/09 | Complete |
| 5/1/2009 | Build a variable for use in the College Code Popsel | Carol Linsley | 5/1/2009 | Complete |
| 6/5/2009 | Request update of TEST to Banner 8 | Carol Linsley | 5/10/2009 | Complete |
| 7/4/2009 | Work with Jeff Greer and Ken Whitelaw to determine how to move the correct payroll figures into the correct term for each college since the district will be running a combined payroll. | Carol Linsley Jeff Greer Ken Whitelaw | Prior to HR go live | Open |
| 7/17/09 | Send popsel to use to satisfy Admit Document in Tracking | Carol Linsley | 8/13/2009 | Complete |
| 7/17/2009 | Work with Ca Solutions center to determine why multiple colleges cannot create a BOG record | Carol Linsley | 8/13/2009 | Complete |
| 8/21/2009 | Work with Action Line to resolve problem with SVPISIR | Carol Linsley | 9/8/2009 | Complete |
| 8/21/2009 | Provide sample population selelction using campus code | Carol Linsley | 9/8/2009 | Complete |
| 12/4/09 | Provide sample population selection for Recalculate BOGW | Carol Linsley | 12/4/09 | Complete |
| 12/6/09 | Complete SAP rules | Ken Whitelaw | 1/22/09 | Complete |

| ## Action Items and/or Assignments for FHDA CCD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 1/30/2009 | Review Current Release of Banner and decide when to upgrade to Banner 8 and CALB 8 | FA Implementation Team and FHDA Project Manager | 4/27/2009 | Complete |
| 1/30/2009 | Prepare for Dataload during the next visit. | FA Implementation Team and FHDA IT | 02/24/2009 | Complete |
| 1/30/2009 | Review and Practice Banner Navigation in preparation for next Training visit | FA Implementation Team | 02/24/2009 | Complete |
| 1/30/2009 | Prepare list of documents used for Financial Aid Tracking. Documents with different messages and instructions must have unique names. | FA Implementation Team | 02/24/2009 | Complete |
| 02/27/09 | Decide when you want to start bringing in 09/10 ISIRS into TRAIN . I recommend that you are able to do this during the first Consulting visit scheduled for 3/24/09 | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review whether to install an FTP process to move the files to prevent the blank line in the 0910ESAR.tap file. It seems that your current process will not give us the desired outcome. | FA Implementation Team and IT | 3/17/09 | Complete and using a script provided by Ken W to remove the extra line |
| 02/27/09 | Enter more of the Comment Codes on the RORPOST table in TRAIN using the model from the training this week | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Have available at the next Training the 0910 academic and processing calendars for both colleges available. Review your student budgets and budget components for 09/10 and have them available. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Assure that you and the Team have security access to the TEST system | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Work with IT to get a Generic ID established | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Decide how to manage and post any outputs from Banner that you want to share with the college FA staff. We talked some about printing out reports, posting them on a shared drive etc. | FA Implementation Team | 3/17/09 | Open |
| 02/27/09 | Review the included document ‘ FA Interface’ as a guide to working with the STUDENT team to identify and begin to build the Tables in the other System that apply to you as we discussed . | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review the document on Student Employment to consider how your role with HR will be different. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review the TASK LOG. Each module is outlined in detail with some questions to think about as you consider any changes in procedures. | FA Implementation Team | 3/17/09 | On-Going |
| 3/20/09 | Decide how to manage students that apply to both colleges | FA Team Leads | 3/27/09 | Complete |
| 3/20/09 | Complete the list of Tracking Documents. Decide whether any college specific documents are needed and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the Messages and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the RORMESG form to associate the Documents with the Messages | FA Implementation Team | 3/27/09 | Complete |
| 3/27/09 | Practice Dataload, resolving suspense and completing Tracking and Budgeting Processes. Test outcomes and identify any issues. | FA Implementation Team | 8/17/2009 | Complete |
| 3/27/09 | Update TASK Log for Dataload, Tracking and Budgeting. Identify issues | FA Implementation Team | 4/27/09 | Open |
| 5/1/2009 | Review financial aid funds that will be used in Banner in preparation for funds management/packaging training. | FA Implementation Team | 6/1/2009 | Complete |
| 5/1/2009 | Add the variable to current College Code popsels and test the outcome | FA Implementation Team | 5/10/2009 | Complete |
| 5/1/2009 | Review Common matching using an ‘address’ for a matching rule once General Person has been converted to TEST | FA Implementation Team |  | Complete |
| 5/1/2009 | Review the FA email type with the Student team to determine how students may update that email address | Cindy, Kevin | 6/1/2009 | Complete |
| 5/1/2009 | Develop a subsequent Email delivery process | FA Implementation Team | During next consulting workshop | Open |
| 6/5/09 | Review BOGW Process in preparation for discussion on implementation. | FA Implementation Team | During the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Review current funds and consider whether to continue to create new funds or to treat these awards as Resources. | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Enter financial aid funds for both colleges on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Complete RFRMGMT for all funds entered on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Review the Freeze Process and consider whether and what date to Freeze enrolled credit hours | FA Implementation Team | 9/2009 | Complete |
| 6/5/2009 | Review RPRAUDT consider how to count grades that are W – Withdrawal after the end of add/drop | FA Implementation Team Student Team | 9/2009- Hold for meeting with Student in Fall | Complete |
| 7/4/2009 | Return of Title IV – Meet with Student team to decide how to manage the total withdrawal field on SFAREGS | FA Implementation Team Student Team | 8/17/2009 | Complete |
| 7/4/2009 | Student Employment – Meet with HR/Payroll to create procedures for managing student employment. Decide whether to use a Pooled position | FA Implementation Team HR and Payroll Team | 8/17/2009 | Completex 70 positions and placements complete |
| 7/4/2009 | Transfer Monitoring - Decided frequency and which applicants to send to NSLDS in Transfer Monitoring | FA Implementation Team | 7/14/2009 | Complete |
| 7/4/2009 | SAP - Write SAP Rules based on criteria developed by Team | FHDA IT and FA Implementation Team | Prior to Go Live | Complete |
| 7/4/2009 | SAP – Review and decide how to manage incremental monitoring for Max Timeframe using User Defined fields | FA Implementation Team | During the 7/14 Consulting Visit | Complete |
| 7/17/2009 | Complete Process Narrative for processes to date | FA Implementation Team | 8/17/2009 | Complete |
| 7/17/2009 | Add Admit document to each Tracking Group as a requirement for Packaging. | FA Implementation Team | 8/17/2009 | Complete |
| 8/14/2009 | Consider the Loan Options and how much tracking in Banner to maintain. | FA Team Leads |  | Complete |
| 8/14/2009 | Year in College Popsel Write popsel to update the RNANAxx record. Set RORDATA if you do not want to send for corrections. | FA Implementation Team | 8/19/2009 | Complete |
| 8/14/2009 | Return of Title IV Script to automate the WD code on SFAREGS | FA Team Leads – Put question on BFINAID | Optional | Open |
| 8/14/2009 | Add Manual Loan processing to the Banner Processes documents | FA Implementation Team | 9/8/2009 | NA |
| 8/21/2009 | Meet with Student Team to map admission processes for students enroll in both colleges the same term or in subsequent terms. | Team Leads | 9/30/2009 | Complete |
| 9/11/09 | Continue test processes and update Task Log in preparation for moving the Tables to PPRD | Team Leads | 10/30/09 | Open |
| 12/4/09 | Complete update of tables with 1011 dates | Team Leads | 1/22/09 | Open |
| 12/3/09 | Continue review of multi campus processing | Team Leads | 1/22/09 | Open |
| 12/3/09 | Create and conduct End User Training Processes | FA Implementation Team | 3/21/09 | On Going |
| 12/4/09 | Finalize Loan Process | Team Leads | 1/22/09 | Open |
| 1/29/10 | Practice Loan Processes and incorporate process into current documentation | FA Implementation Team | 3/1/10 | Open |
| 1/29/10 | Add popsels to COD process and Test multi campus processes. | FA Implementation Team | 3/1/10 | Open |