# Foothill De Anza

# Follow-up Report for Banner Student

# March 15-19, 2010

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill De Anza |
| Prepared by: | Xiaobin Li |
|  | Technical Consultant |
|  | Xiaobin.Li@sungardhe.com |

| ## Distribution |  |  |
| --- | --- | --- |
| Foothill De Anza | Kari Elliott elliottkari@fhda.edu | PM |
| SunGard Higher Education | Debra Treacy | PM |

## Objectives

The goals this week were to assist FHDA staff with reporting needs, data conversion/migration and other technical issues.

## Progress Report

## Accomplishments

The week started with a Monday afternoon meeting facilitated by Antonio on Student Account Receivables. Some of the issues discussed during the meeting covered concurrent enrollment, other issues originated from that include drop non-paid process, multiple merchant IDs, multiple student receivables, reconciliation on the Finance with regard to concurrent enrollment. One of the preliminary approaches was to utilize reports off the Application of Payment process (maybe with additional information) to help Finance on the reconciliation in case of concurrent enrollment.

On Tuesday, we participated in the scheduling/catalog meeting. Based on the discussion in this session, one of the changes we need to make with regard to the Discrepancy Report is to modify the logic when calculating TBA hours. If the accounting method is W (weekly), use 11.67 instead of 12, for T X W column. Another thing that was worked on was a script (see attached) that updates the position number suffix field on SIAASGN form. Jerrick and I also discussed a possibility of using this script as the logic of a trigger on SIRASGN table so that any future additions to this table would automatically have the correct position number suffix. This would be for a future consideration.

We also met with Gigi and Cythia from HR to discuss ways to record PAA and PGA information. Various options were explored for this task, including the use of SDE (Supplemental Data Engine), Java applications and Self-Service applications. Erwin was able to participate in the discussions as well. A Java application could also be an option depending on the resource and time given to implement. The initial consensus was to develop an SSB application to record and report PAA and PGA data. Erwin has taken the SSB Programming training course and felt comfortable to take on this implementation once he could have some time to brush up on SSB programming, I could assist him in this regard.

For the FLAC discussion scheduled for Wednesday, Antonio needed a custom job submission to be put in TST8 and TRNG8 for demo purpose. This job was for generating instructor’s schedules with load information, based on a baseline process called SIRASGQ, with 3 additional parameter defined:

Faculty Type: 	 character, length is 4

College:	 character, length is 2

Department: 	 character, length is 4

Upon review SZRLOAD.pc and a script that creates a view referenced by the c program provided by Antonio, I was able to enlist the support of Hasan and Bill to setup this job sub in both environments. If indeed FHDA needs to deploy this job in a production environment, FHDA would need to obtain the consent to use these scripts from the source institution of the scripts as well as to further review the source code to agree on its deployment. For the purpose of deploying a Pro*C based job sub, the .pc would need to be compiled: make -f $BANNER_HOME/general/c/sctproc.mk szrload. Also the script (attached) needs to be executed to create the database view SZVASGN, which requires a public synonym to be created for it for the job sub to work successfully.

I also communicated with Jane and Andrew on migrating the discrepancy report from TST8 to TRNG8. This was necessary since TRNG8 would have more accurate data to report on.

Discuss with Chien and Jerrick on the possible use of Banner Luminis group studio/course studio to record some of the tutor information.

While participating in the FLAC meeting, Jerrick and I were able to complete the script that updates the SIRASGN_SUFF field for form SIAASGN. This script has been tested and executed in both TST8 and TRNG8. The process started to migrate the Discrepancy Report from TST8 to TRNG8. One of the issues covered in the FLAC meeting was the possibility of using Luminis Group Studio to keep track of tutoring information. While Group Studio offers a lot of the functionalities FHDA were looking for, the fact that it doesn’t keep group members from knowing each others presence in a certain group raised some privacy concerns, as brought forward by Lydia during the discussion. TutorTrack was explored also as an alternative for the short term solution.

Kathleen brought up a question about whether degrees and diplomas should be awarded for spring term in legacy system or Banner. Typically, degrees are awarded in the legacy system as that is the system of record (SoR) until the term of go-live (Summer). Once courses begin in Banner, then that becomes the SoR and degrees can be awarded from Banner. Also, transcript requests would continue to be processed from legacy through Spring. Once all data, including real grades for Spring have been loaded into Banner and processing is being done in Banner (Summer), then transcripts would come from Banner.  The awarded degrees would then be converted into Banner at the end of Spring/beginning of Summer.

On Thursday, I worked with Antonio to modify the szrload.pc and script that creates the view (SZVASGN) referenced by the .pc file to reflect the logic used by FHDA. Then Hasan was able to help rerun/recompile these scripts to update the SZRLOAD job submission. Another thing that was worked on was the load sequence for a list of the Academic History tables. This sequence was provided to Jerrick to ensure the AH tables were loaded in the right order to avoid any constraint issues.

During the mini-summit on Assessment, a few issues were brought up and discussed, including the needed capability to mass drop students with failing grades, as well as the enforcement of prerequisites. The use of CAPP and Degree Works with regard to prerequisite checking was discussed. As for the mass drop issue, Jerrick was going to look at other schools to see if they have developed similar processes that FHDA could utilize before attempting to write a custom process to do this.

Other tasks performed include completing the job sub setup for SZRLOAD in TRNG8, communicating with Vicki on the TBBDETC trigger that was to be deployed in PRDN and PROD as soon as end users sign off. Vicki and I also discussed various options to implement audit in Banner in addition to the auditing capabilities provided by Banner baseline. The use of Oracle Audit and Oracle Fine Grained Auditing were explored to see if they could satisfy some the security needs described by the Payroll users.

## Progress Report

## Decisions Made and/or Actions Taken

| ## Attendance |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | Responsibility | Tues | Wed | Thurs |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |

Status: New, Open, Completed, Cancelled, Deferred

| ## Action Items and/or Assignments for Client |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |

Status: New, Open, Completed, Cancelled, Deferred

| ## Concerns / Decisions to be made |  |  |  |
| --- | --- | --- | --- |
| Description | Owner | Target Date for Closure | Action Plan |

## Other

## Attachment