###### Foothill-DeAnza Community College District

# Follow-up Report for March 9-11, 2010

| ## Account Information |  |
| --- | --- |
| Project name: | Foothill-DeAnza Community College District |
| Prepared by: | Carol Linsley, Senior Financial Aid Functional Consultant |
|  | Carol.linsley@ sungardhe.com |
|  | 303-717-5964 |

| ## Distribution |  |  |
| --- | --- | --- |
| Foothill-DeAnza CCD | Chien Shih | Project Manager |
| SunGard Higher Education | Debra Tracey | Project Manager |
| Foothill-DeAnza CCD | Cindy Castillo | Financial Aid Director/ FA Team Co-Lead |
| Foothill-DeAnza CCD | Kevin Harral | Financial Aid Director/ FA Team Co-Lead |

## Objectives

The purpose of this visit was to provide FHDA Post Go Live consulting support on the following topics:

- Testing Validation Tables and Procedures

- BOGW Defect

- Direct Loan Review

- Student Employment Review

- Simultaneous Admission/Enrollment for awards and payments

- Other Topics as Identified by the Team

## Progress Report

## Accomplishments

The Team continues to practice and refine their procedures.  During this consulting visit we worked on some issues that continued to be outstanding.  FHDA has\d decided to move to Direct Loans for 1011.  We retrained and reviewed all the Direct Loan Set Up.  In addition, we worked on some outstanding day to day processes including Student Employment.

FHDA is live in 8.6.  They needed to upgrade to 8.6.2 which they did in PRODN.  8.6.2 has the final INAS calculation and will fix the error in BOGW processes caused by the defect in INAS. Team tested and approved the upgrade which will be moved to PROD.

.

2010-11 ISIR Dataload

The Team was successful in loading 2010-11 ISIRS for in PRODN after the upgrade.  Tracking, Budgeting worked correctly

LOAD Button – The DA LOAD button in RCRSUSP was not working.  By adding parameters for the user and adding the parameters to RCRDTSR we were able to get both DA and FH LOAD buttons to work

Tracking

The Team reviewed all the documents that were coded as ‘Once’ documents to determine whether that status was accurate.

BOGW

The Team tested the new INAS calculation in PRODN.  It fixed the errors found in calculated BOGW.  This process stopped processing when a student had been recalculated using the original INAS calc.  They had used a work around which I had provided to find the student causing the SVPISIR process to fail In 8.6.2PRODN this same student did not cause the SVPISIR to fail.

Direct Loan

During previous training we had introduced all the Direct Loan processes.  Since FHDA will implement DL for 1011 we worked through all the day to day processes with the loan processing staff to determine the correct procedures as follows.

Day to Day Processing

RPEPCKG – Run Auto Awarding for all funds including Loans

- Loans are in offer status. Student sees message to go to the DL website.

- Loans are accepted on the web.  FHDA allows only full accept not partial accept

    - The Entrance Requirement is added to RRAAREQ and to the Requirement tab on the web.

- Once the requirements are completed the Loan Counselors are ready to create the loan application record by running RPRLORC

  - RPRLORC can be run online or in batch to create the RPRLORG Loan Application

  - We reviewed the multipage Loan Application

  - The Promissory Note requirement is created by that process on RRAAREQ third tab and as a Requirement on SSB as long as the Info  Access flag is set on RTVLNST

- Loans are extracted as part of the COD process at each college using REREXxx

- Receipt and Acknowledgement files are loaded using RERIMxx with the name of each file as one of the parameters

LOAN CHANGES

- We reviewed the processes for changing loans

  - Prior to Sending- Make changes on RPAAWRD and create loan applications the current RPALORG form will be updated with the new amounts.

  - After Sending – Most Loan changes cannot be made while the Loan is in SENT status.

  - Prior to Disbursement – Increase the Loan on RPAAWRD when you create a loan application a new second loan will be created for the difference between the Approved Loan and the new amount on RPAAWRD.

  - After Disbursement- Select the loan on the RPALORG disbursement tab.  Select Sequence number you want to change, insert a new record.  In the Gross Amount field Loan enter the amount to change either as a + or -.  Save the changes.  Review the Summary page to assure that the changes were made.  Update RPAAWRD and run disbursement RPEDISB.

I provided the Team with a summary document.

PLUS

The new 8.7 release will contain new capability to allow the parents information to be updated by electronic file exchange once the information is at the COD website.  The current plan is to provide the parent with a form to be completed so that the Loan Processors can manually add the information to ROALORG on the Parents tab until the instructions for using the new PLUS capability in COD are activated for the 1011 year.

COD

The Banner financial aid 8.7 Release will be delivered during the week of April 5.  It will contain the new COD processing forms and upgraded capability.  Since FHDA is a summer header institution they should plan to apply that new release as soon as possible so that they can test with COD and start sending files.

The Team continued to want to guard against processing each others students.  We developed a popsel to be used with the COD processes that select students with awards from with FH- FPELL or DA –DAPELL and not both.  This popsel will allow the colleges to keep their Pell Grants separate when sending to COD.

A similar popsel does not need to be used when running the REREXxx extract process for Loans since each of the selected fund names may be added as parameters.

Year Round Pell

We discussed the development of the Year Round Pell capability in Banner for 0910 and 1011.  During the 0910 year an indicator was added to the RPRAWRD form which is automatically checked when a student is awarded a second Pell.  For this year there is not an edit against the enrollment file to assure that the student has completed more than one years’ worth of credit hours.

For 1011 Banner development has announced that several new tables will be added for processing.  The first table allows colleges to determine the number of credit hours required to move to a second year of Pell Grant eligibility.  This number is designed to work only with Pell Grant.  Another table will be added allowing the college to decide which of their terms are ‘cross over’ terms (the start and end date crosses the July 1 date) .  At FHDA none of their terms will be cross over terms.  The intent of this functionality for schools with ‘cross over terms’ is to have the Pell calculation look at both eligibilities and determine which of the years would be more advantageous to the student.

ACG

I reviewed with the Team the forms and processes used for ACG.  The college staff will receive the HS approval for ACG and input the ROAHSDT directly without updating SAOHSCH.  Once completed the staff will run the packaging processes for ACG on ROAIMMP.

ACG is extracted and send to COD using the same set of forms as Pell that will be delivered with the April 5 Banner release.

Student Employment

The staff that will be operating the day to day Student Employment joined us on Thursday for a review and to set up procedures.  FHDA needs to complete the set up of the RJAPAYL form which associates the payroll numbers and dates with the appropriate Term.

We reviewed the following forms and discussed procedures at both institutions.  We ran each of the reports below and discussed their uses in the day to day processing.

Still outstanding is a Technical Fix for the problem of loading a single payroll to multiple Terms.  I again raised this issue with Debra Treacy and she has this issue on her list of issues to be resolved.

Student Employment Processing Forms

RJASERF	Student Employment Referral Form

RJASEAR	Student Employment Authorization Form

RJASEME	Student Employment Mass Entry Form

RJISEWH	Student Employment Work History Inquiry Form

Student Employment Reports/Processes

RJRAUTH	Student Employment Authorization Report

RJRLOAD	Payroll Load Process - will not use

RJRDPPR	Student Employment Departmental Pay Period Report

RJRPAYE	Payroll Exception Report

Simultaneous Enrollment at Multiple Institutions

The complete Academic History has not been converted and the enrollment of students does not replicate exactly what FHDA will see in the FA office.  We were not able to work out a procedure for managing students with enrollment at the other college for the same time period or subsequent time period.  Additional work on this issue is still outstanding.

| ## Attendance |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Name | Title | E-Mail Address | Day 1 | Day 2 | Day 3 |
| Cindy Castillo | DA: FA Director | castillocindy@deanza.edu | X | X | X |
| Kevin Harral | FH: FA Director | harralkevin@foothill.edu | X | X | X |
| Kevin Murphy | FH: FA Coordinator | murphykevin@foothill.edu | X | X | X |
| Nina Van | DA: Fin Aid Outreach | vannina@fhda.edu | X | X | X |
| Susan Bloom | DA: Assistant Director | bloomsusan@fhda.edu | X | X | X |
| Inna Witrop | FH: Fin Aid Outreach | Witropinna@foothill.edu | X | X | X |
| Karen Hunter | DA COD processing | khunter@fhda.edu |  | X | X |
| Chrissy Godinez | FH Loan Processing | cgodinez@fhda.edu |  | X | X |
| Joe Ngo | DA Loan Processing | jngo@fhda.edu |  | X | X |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 01/30/09 | Send documents for Dataload preparation | Carol Linsley | 1/22/2009 | Complete |
| 1/30/09 | Coordinator with Remote DBA on Financial Aid release 7.13.0.1 and CALB 7.6 | Carol Linsley Randy Teschner | 2/24/09 | Complete |
| 3/17/2009 | Sample Rules are needed to Assign students to correct residency groups | Carol Linsley Ken Whitelaw | 4/27/09 | Complete |
| 3/27/09 | Provide calendar of Banner releases to coordinate with future agenda. | Carol Linsley | 4/15/09 | Complete |
| 5/1/2009 | Build a variable for use in the College Code Popsel | Carol Linsley | 5/1/2009 | Complete |
| 6/5/2009 | Request update of TEST to Banner 8 | Carol Linsley | 5/10/2009 | Complete |
| 7/4/2009 | Work with Jeff Greer and Ken Whitelaw to determine how to move the correct payroll figures into the correct term for each college since the district will be running a combined payroll. | Carol Linsley Jeff Greer Ken Whitelaw | Prior to HR go live | Open |
| 7/17/09 | Send popsel to use to satisfy Admit Document in Tracking | Carol Linsley | 8/13/2009 | Complete |
| 7/17/2009 | Work with Ca Solutions center to determine why multiple colleges cannot create a BOG record | Carol Linsley | 8/13/2009 | Complete |
| 8/21/2009 | Work with Action Line to resolve problem with SVPISIR | Carol Linsley | 9/8/2009 | Complete |
| 8/21/2009 | Provide sample population selelction using campus code | Carol Linsley | 9/8/2009 | Complete |
| 12/4/09 | Provide sample population selection for Recalculate BOGW | Carol Linsley | 12/4/09 | Complete |
| 12/6/09 | Complete SAP rules | Ken Whitelaw | 1/22/09 | Complete |
| 3/09/10 | Work with Jeff Greer and Ken Whitelaw to determine how to move the correct payroll figures into the correct term for each college since the district will be running a combined payroll. | Carol Linsley Jeff Greer Ken Whitelaw | Prior to HR go live | Open |

| ## Action Items and/or Assignments for FHDA CCD |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |
| 1/30/2009 | Review Current Release of Banner and decide when to upgrade to Banner 8 and CALB 8 | FA Implementation Team and FHDA Project Manager | 4/27/2009 | Complete |
| 1/30/2009 | Prepare for Dataload during the next visit. | FA Implementation Team and FHDA IT | 02/24/2009 | Complete |
| 1/30/2009 | Review and Practice Banner Navigation in preparation for next Training visit | FA Implementation Team | 02/24/2009 | Complete |
| 1/30/2009 | Prepare list of documents used for Financial Aid Tracking. Documents with different messages and instructions must have unique names. | FA Implementation Team | 02/24/2009 | Complete |
| 02/27/09 | Decide when you want to start bringing in 09/10 ISIRS into TRAIN . I recommend that you are able to do this during the first Consulting visit scheduled for 3/24/09 | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review whether to install an FTP process to move the files to prevent the blank line in the 0910ESAR.tap file. It seems that your current process will not give us the desired outcome. | FA Implementation Team and IT | 3/17/09 | Complete and using a script provided by Ken W to remove the extra line |
| 02/27/09 | Enter more of the Comment Codes on the RORPOST table in TRAIN using the model from the training this week | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Have available at the next Training the 0910 academic and processing calendars for both colleges available. Review your student budgets and budget components for 09/10 and have them available. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Assure that you and the Team have security access to the TEST system | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Work with IT to get a Generic ID established | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Decide how to manage and post any outputs from Banner that you want to share with the college FA staff. We talked some about printing out reports, posting them on a shared drive etc. | FA Implementation Team | 3/17/09 | In Process |
| 02/27/09 | Review the included document ‘ FA Interface’ as a guide to working with the STUDENT team to identify and begin to build the Tables in the other System that apply to you as we discussed . | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review the document on Student Employment to consider how your role with HR will be different. | FA Implementation Team | 3/17/09 | Complete |
| 02/27/09 | Review the TASK LOG. Each module is outlined in detail with some questions to think about as you consider any changes in procedures. | FA Implementation Team | 3/17/09 | On-Going |
| 3/20/09 | Decide how to manage students that apply to both colleges | FA Team Leads | 3/27/09 | Complete |
| 3/20/09 | Complete the list of Tracking Documents. Decide whether any college specific documents are needed and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the Messages and enter on RTVTREQ | FA Implementation Team | 3/27/09 | Complete |
| 3/20/09 | Complete the RORMESG form to associate the Documents with the Messages | FA Implementation Team | 3/27/09 | Complete |
| 3/27/09 | Practice Dataload, resolving suspense and completing Tracking and Budgeting Processes. Test outcomes and identify any issues. | FA Implementation Team | 8/17/2009 | Complete |
| 3/27/09 | Update TASK Log for Dataload, Tracking and Budgeting. Identify issues | FA Implementation Team | 4/27/09 | Complete |
| 5/1/2009 | Review financial aid funds that will be used in Banner in preparation for funds management/packaging training. | FA Implementation Team | 6/1/2009 | Complete |
| 5/1/2009 | Add the variable to current College Code popsels and test the outcome | FA Implementation Team | 5/10/2009 | Complete |
| 5/1/2009 | Review Common matching using an ‘address’ for a matching rule once General Person has been converted to TEST | FA Implementation Team |  | Complete |
| 5/1/2009 | Review the FA email type with the Student team to determine how students may update that email address | Cindy, Kevin | 6/1/2009 | Complete |
| 5/1/2009 | Develop a subsequent Email delivery process | FA Implementation Team | During next consulting workshop | Open |
| 6/5/09 | Review BOGW Process in preparation for discussion on implementation. | FA Implementation Team | During the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Review current funds and consider whether to continue to create new funds or to treat these awards as Resources. | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Enter financial aid funds for both colleges on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Complete RFRMGMT for all funds entered on RFRBASE | FA Implementation Team | Prior to the next consulting workshop 7/14/2009 | Complete |
| 6/5/2009 | Review the Freeze Process and consider whether and what date to Freeze enrolled credit hours | FA Implementation Team | 9/2009 | Complete |
| 6/5/2009 | Review RPRAUDT consider how to count grades that are W – Withdrawal after the end of add/drop | FA Implementation Team Student Team | 9/2009- Hold for meeting with Student in Fall | Complete |
| 7/4/2009 | Return of Title IV – Meet with Student team to decide how to manage the total withdrawal field on SFAREGS | FA Implementation Team Student Team | 8/17/2009 | Complete |
| 7/4/2009 | Student Employment – Meet with HR/Payroll to create procedures for managing student employment. Decide whether to use a Pooled position | FA Implementation Team HR and Payroll Team | 8/17/2009 | Completex 70 positions and placements complete |
| 7/4/2009 | Transfer Monitoring - Decided frequency and which applicants to send to NSLDS in Transfer Monitoring | FA Implementation Team | 7/14/2009 | Complete |
| 7/4/2009 | SAP - Write SAP Rules based on criteria developed by Team | FHDA IT and FA Implementation Team | Prior to Go Live | Complete |
| 7/4/2009 | SAP – Review and decide how to manage incremental monitoring for Max Timeframe using User Defined fields | FA Implementation Team | During the 7/14 Consulting Visit | Complete |
| 7/17/2009 | Complete Process Narrative for processes to date | FA Implementation Team | 8/17/2009 | Complete |
| 7/17/2009 | Add Admit document to each Tracking Group as a requirement for Packaging. | FA Implementation Team | 8/17/2009 | Complete |
| 8/14/2009 | Consider the Loan Options and how much tracking in Banner to maintain. | FA Team Leads |  | Complete |
| 8/14/2009 | Year in College Popsel Write popsel to update the RNANAxx record. Set RORDATA if you do not want to send for corrections. | FA Implementation Team | 8/19/2009 | Complete |
| 8/14/2009 | Return of Title IV Script to automate the WD code on SFAREGS | FA Team Leads – Put question on BFINAID | Optional | NA |
| 8/14/2009 | Add Manual Loan processing to the Banner Processes documents | FA Implementation Team | 9/8/2009 | NA |
| 8/21/2009 | Meet with Student Team to map admission processes for students enroll in both colleges the same term or in subsequent terms. | Team Leads | 9/30/2009 | Complete |
| 9/11/09 | Continue test processes and update Task Log in preparation for moving the Tables to PPRD | Team Leads | 10/30/09 | Complete |
| 12/4/09 | Complete update of tables with 1011 dates | Team Leads | 1/22/09 | Complete |
| 12/3/09 | Continue review of multi campus processing | Team Leads | 1/22/09 | Open |
| 12/3/09 | Create and conduct End User Training Processes | FA Implementation Team | 3/21/09 | Complete |
| 12/4/09 | Finalize Loan Process | Team Leads | 1/22/09 | Complete |
| 1/29/10 | Practice Loan Processes and incorporate process into current documentation | FA Implementation Team | 3/1/10 | Complete |
| 1/29/10 | Add popsels to COD process and Test multi campus processes. | FA Implementation Team | 3/1/10 | Open |