# Foothill De Anza Community College District

# Follow-up Report for 2/9/2009

UDC Identity and Provisioning

# 3/2/2009

| ## Account Information |  |
| --- | --- |
| Project name: | UDC Identity and Provisioning |
| Prepared by: | Barry DeMillion |
|  | Integration Engineer |
|  | Barry.DeMillion@Sungardhe.com |
|  | 831-227-0209 |

| ## Distribution |  |  |
| --- | --- | --- |
| Institution Name | Tom Roza | Manager |
| Institution Name | Chien Shih | Director, Information Systems and Operations |
| SGHE | Rob Bailey | Project Manager |

## Objectives

Install and configure UDC Identity and Provisioning.  UDC Identity and Provisioning uses SMPL to publish Identity creates, updates and deletes from Banner to integrated systems; it also allows Banner to receive Identity provisioning events.

## Progress Report

## Accomplishments

- UDC Identity and Provisioning overview – Topics covered

  - Banner Streams – capture and apply processes

  - BannerAQ – Oracle Advanced Queue; implement Banner_Identity_Topic

  - UDCIdentity XML structure

    - Baseline seed data

    - Extension elements

  - UDC ID – Enterprise linking ID

  - IAM process APIs – apply process

  - GUASADM – Banner Streams business rule and configuration form

  - GORRSQL – Role definition and UDCIdentity XML extension elements

  - Banner Identity Gateway – Converts Banner Identity XML to UDCIdentity XML

  - Banner Translation Web Service – Converts Banner values to enterprise values vice versa

  - Banner Identity Proxy Service – publishes SPML to integrated targets

  - Service Provisioning Markup Language (SPML)

    - Request Authority (RA)

    - Provisioning Service Provider (PSP)

    - Provisioning Service Target (PST)

- Confirmed necessary access

- Verified environment readiness

- Identified the Banner instance for installation and configuration of the Banner Enterprise Identity Services.

- Verified Banner General was at required version.

- Configured the Business Process Rule form – Bound PIDM to IAM Process code.

- Set GTVSDAX for IDM

  - Use ‘IDM’ process code on GTVSDAX to view settings

- Set Banner Streams required initialization parameters in the SPFILE

- Loaded Capture process seed data

  - gorctabi_070501.sql,

  - gorcruli_070501.sql,

  - gorccoli_070501.sql

- Created Banner Streams capture processes

  - gp_streams_util.p_create_streams(‘IAM’)

- Created Banner Streams capture rules

  - gp_streams_util.p_configure_rules(‘IAM’)

- Created database user and database objects for Banner Identity Gateway

- Created database user and database objects  for Banner Identity Proxy Services

- Created database user and database objects for Banner Translation Services

- Deployed and configured the Banner Identity Gateway

- Deployed and configured the Banner Identity Proxy Service

- Deployed and configured the Banner Translation Web Service

- Verified Provisioning

## Progress Report

## Decisions Made and/or Actions Taken

| ## Attendance |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name | E-Mail Address | Attendance |  |  |
|  |  | Overview |  | Install Knowledge Transfer |
| Chien Shih |  | X |  |  |
| Tom Roza |  | X |  |  |
| Drake Lewis |  | X |  |  |
| Matt Rapczynski |  | X |  |  |
| David Gillett |  | X |  |  |
| Norbert Debler |  |  |  | X |
| Mahmood Hasan |  |  |  | X |
| Vicki Liao |  |  |  | X |
| Russell Wright |  |  |  | X |

| ## Action Items and/or Assignments for SunGard Higher Education |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |

Status: New, Open, Completed, Cancelled, Deferred

| ## Action Items and/or Assignments for [Client] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Date Assigned | Description | Owner | Critical Date for Completion | Status |

Status: New, Open, Completed, Cancelled, Deferred